**Sprint 2 Report**

Pen Pals

10/22/2018 - 11/04/2018

**Actions to Stop Doing:**

* Stop putting off discussions for architectural changes because it would hinder the quality of our design if the change we may make happens later than sooner.

**Actions to Start Doing:**

* Start setting specific dates to make decisions on architectural changes to the site so we can be aware of the amount of work we need to put into this sprint.
* Start booking rooms for meetings ahead of schedule to ensure we have ample time spent on working.

**Actions to Keep Doing:**

* Communicating new ideas, meeting both online and in person during the week
* Keep producing work during the Sprint
* Keeping on top of Git tracking

**Finished Work:**

* User Story 1:
  1. Redesigned landing page, profile page, home page
  2. Created templates for other pages
* User Story 2:
  1. Finished validity checks on register and login forms
* User Story 3:
  1. Finished web scraper
  2. Basic matching algorithm
* User Story 4:
  1. Email system setup on local machine
  2. Chat API
  3. UI for Message System

**Unfinished Work:**

* User Story 3C:
  + Update matching algorithm to take into account more information

**Work CR(Completion Rate): (28/32 Story Points)**

* User Stories Completed:
  + User Story 1,2,4
* **# of hours used during Sprint 2:**
  + 32 hours in ~2 weeks
  + 5-6 per member, individually
  + 8 hrs together per week
* **# of days during Sprint 2:**
  + 13 days

**Ideal Work Days:**

* Tuesdays 1:00 -3:00 pm
* Thursdays 3:00 - 4:00 pm
* Sundays 12:00 pm- 5:00 pm

