**Sprint 1 Plan**

Pen Pals

10/10/2018 - 10/21/2018

Goal #1: setup server and frameworks, allow users to login and create profiles. Allow creation and updating of book profiles

User Stories:

User Story #1: “As a user, I want to create an account so that I can log onto the site.”

*Created using Flask…*

*Steps:*

* 1. *Read Documentation - All*
  2. *Set Up Web Server and Git Project (1 day)*
  3. *Plan database structure and implement in flask*
  4. *Design Homepage and login page Layout - Locked*
  5. *Create Login System - Locked*

User Story 2: “As a book reader, I want to create a profile so that other users will know what kind of literature I’m interested in.”

Steps:

1. *Design system to take and store user input for profile*
2. *Design profile layout using Node.js*

Task Assignment:

Japhy: 1A, 1D, 2B

Mekhal: 1A, 1B, 1D, 2A

Nick: 1A, 1E, 2A

Abteen: 1A, 1B, 1C, 1E

Tim: 1A, 1D, 2B, 1C

Scrum Times:

* 12:30 Tuesdays
* Sundays

-